CODEXUS TECHNOLOGIES  |  STOCKSENSE PROJECT
Interactive Weekly Work Checklist

Trainee: Kavindu Hasaranga  |  Role: Electronics & IoT Trainee  |  Supervisor: Anjana Suraweera

MONTH 1: RESEARCH, REQUIREMENTS & ARCHITECTURE

| Click to Mark | Task Title | Description & Deliverable Details |
| --- | --- | --- |
| Week 1: Onboarding & Problem Research – 2026/10/05 (End) |  |  |
| ☑ | Setup Laptop Environment | Install Git, GitHub keys, KiCad, VS Code + PlatformIO, Docker, Python 3.10+, Node.js, Figma, MQTT Explorer. |
| ☑ | Study Hardware Core Concepts | Study Wheatstone bridge load cells, strain gauges, and 24-bit HX711 ADC operating principles. |
| ☑ | Study RFID & Communication | Learn RFID reader protocols (MFRC522/PN532 SPI/I2C) and MQTT client pub/sub architecture. |
| ☑ | Inventory Problem Research | Investigate stock pain points across Pharmacies, Garment Factories, Cafes/Hotels, and Supermarkets. |
| ☑ | Compile Week 1 Deliverables | Complete and commit Tool-Setup Checklist, Technical Learning Notes, and Domain Problem Brief to Git. |

| Click to Mark | Task Title | Description & Deliverable Details |
| --- | --- | --- |
| Week 2: Market & Competitor Study – 2026/10/12 (End) |  |  |
| ☑ | Competitor Analysis | Analyze existing market smart-shelf / smart-inventory products (features, pricing, weaknesses). |
| ☑ | User Personas & Use Cases | Define 3-4 target customer personas and draft top 10 detailed operational use-cases. |
| ☑ | Customer Survey Preparation | Prepare short online survey script / phone interview questions for 5 local target business owners. |

| Click to Mark | Task Title | Description & Deliverable Details |
| --- | --- | --- |
| Week 3: System Requirements & KPIs |  |  |
| ☑ | Requirements Specification (SRS) | Draft complete Functional, Performance, Cost, Environmental, and Power requirements. |
| ☑ | KPI Target Definition | Establish measurable targets (weighing accuracy, alert latency, battery backup, cost/node). |
| ☑ | Risk Assessment | Create comprehensive Risk Register covering technical risks, supply chain delays, and timeline buffer. |

| Click to Mark | Task Title | Description & Deliverable Details |
| --- | --- | --- |
| Week 4: System Architecture & Data Spec |  |  |
| ☐ | System Architecture Diagrams | Draw complete block diagrams for Hardware, Firmware, Data Flow, Cloud, and Security. |
| ☐ | Component Shortlisting | Select and justify target MCU, ADC, load cell, environmental sensors, and power management ICs. |
| ☐ | MQTT & Data Specification | Design full MQTT topic hierarchy, QoS levels, and JSON payload formats for telemetry & events. |

MONTH 2: DETAILED DESIGN & SIMULATION

| Click to Mark | Task Title | Description & Deliverable Details |
| --- | --- | --- |
| Week 5: Hardware Design & Simulation |  |  |
| ☐ | KiCad Schematic Capture | Draw full schematic in KiCad including ESP32 MCU, HX711 ADC, RFID, I2C/SPI sensors, and power circuit. |
| ☐ | Circuit Simulation | Simulate analog/power front-end in LTspice to verify strain gauge excitation and battery charger budget. |
| ☐ | Costed BOM v1 | Build detailed Bill of Materials (BOM v1) with active supplier links, unit costs, and component availability. |

| Click to Mark | Task Title | Description & Deliverable Details |
| --- | --- | --- |
| Week 6: PCB Layout & Enclosure Design |  |  |
| ☐ | KiCad PCB Layout | Complete PCB component placement, signal routing, power planes, and antenna keep-out areas. |
| ☐ | DFM & Gerber Verification | Perform Design Rule Checks (DRC) and generate production-ready Gerber & drill files. |
| ☐ | 3D CAD Enclosure Model | Design custom 3D enclosure and load-cell mechanical mounting platform in FreeCAD / Fusion 360. |

| Click to Mark | Task Title | Description & Deliverable Details |
| --- | --- | --- |
| Week 7: Firmware & Cloud Architecture Simulation |  |  |
| ☐ | Firmware Architecture Plan | Structure firmware code: state machine, calibration routine, digital filtering, offline queue, OTA. |
| ☐ | Wokwi ESP32 Simulation | Simulate ESP32 firmware on Wokwi publishing live dummy telemetry over MQTT to broker. |
| ☐ | Local Docker Cloud Stack | Spin up local Docker environment running Mosquitto MQTT broker, TimescaleDB, and FastAPI REST API. |

| Click to Mark | Task Title | Description & Deliverable Details |
| --- | --- | --- |
| Week 8: Dashboard, AI Prototype & Gate 1 Review |  |  |
| ☐ | Figma UI & Frontend Mockup | Design UI/UX screens in Figma and build interactive web dashboard with simulated data. |
| ☐ | AI / Forecasting Prototype | Prototype consumption forecasting and anomaly detection algorithms in Python using synthetic data. |
| ☐ | End-to-End Simulation Integration | Demonstrate full pipeline: Wokwi Node -> MQTT -> Database -> Web Dashboard -> AI Analytics. |
| ☐ | Gate 1 Presentation | Compile final Design Package and conduct Gate 1 Design Review with Anjana Suraweera. |

WEEKLY SIGN-OFF & NOTES LOG

| Week | Date Completed | Notes / Blockers Encountered | Supervisor Sign |
| --- | --- | --- | --- |
| Week 1 |  |  |  |
| Week 2 |  |  |  |
| Week 3 |  |  |  |
| Week 4 |  |  |  |
| Week 5 |  |  |  |
| Week 6 |  |  |  |
| Week 7 |  |  |  |
| Week 8 |  |  |  |